## Slide 1: Hello Service
Ajay Srivastava

## Slide 2: Problem Statement
Background
Assume we have a hello service that has been used by millions users. Each user has a unique id.
It will print "Hello, {name}" when user requests "https://{helloServiceUrl}/{id}", where the backend will load {name} from persistence storage.
If given {id} is invalid / not found, should print "Hello, World!" instead.
Data in persistent storage have the following 2 fields: id: string, name: string
Question 1
How will you design the above use case? Create a minimal implementation of hello service in above use case. The implementation should be publicly accessible and deployed to GCP.
Question 2
Now your business team tells you that users are now bored with their default name and want to see different name showing up randomly from multiple names they supplied. How will you design and roll out this? Use source commits as your answers. You are not required to consider how user supplies the names.

## Slide 3: Assumptions
Regarding using GCP, the solution is going to use a Linux based VM only. It will not use any managed service.
About scale, though the problem statement says that service is going to be used by millions of users, it does not talk about number of concurrent users. In initial solution, it is being assumed that single instance of service will be sufficient.
The initial solution will also assume single instance of DB store, so there will not be any high availability of the working system.
Security aspects are not taken care of.
In final version (slide towards the end), scale and high availability will be taken care of.

## Slide 4: Problem 1 Phase 1 – version 0.1
This phase covers
  Setup of tools
  Implementation of web service
Tasks
Task | Estimation (In hours) | Remarks
Github repo setup | 1 | 
Web service implementation | 4 | 
Unit test | 2 | 
Integration tests | 2 | Combined unit and integration test may take less time.
Build script (RPM creation) | 2 | 
Deployment script | 2 | Cover web server and hello service
Exploration of GCP | 4 | Aware of aws environment but I will be using GCP first time.

## Slide 5: Problem 1 Phase 1 - Design
Endpoint for POST and GET
    http://app/hello/v1/user/id
Data Model
  Id, name, schema version
  Indexing will be done on Id.
Can use adapter pattern to facilitate use of any data store. (Not implemented in solution.
Cache - LRU
Data Store
Data Model
Service Manager
Controllers
Client
Cache
Hello Service

## Slide 6: Problem 1 Phase 1 - Design
Build.sh
  Builds rom for hello service
Deployment.sh
  Install and configures web server
  Install and configures hello service

## Slide 7: Problem 1 Phase 2 – version 0.2
This phase covers
  Setting up of CI/CD
Tasks
Task | Estimation (In hours) | Remarks
Setup of Jenkins server | 4 | Going to use same VM where application will be deployed.
Exploration of github hooks | 2 | To trigger Jenkins job
Implement github hook and Jenkins job | 4 | 

## Slide 8: Problem 1 Phase 2 - Design
Use github action to trigger Jenkins job
  Triggers the job when ever there is a new commit in repo.
Jenkins job for every commit
  Clones and builds the source code, runs unit tests.
Jenkin job – nightly
  Runs the integration
For this assignment, both will be combined as it’s a tiny project.
Github repo
Jenkins server
Build + Unit tests
Integration Test
New checkin
Failure
Success
Github action
Failure
Failure
Success
Success

## Slide 9: Problem 2 – version 0.3
This phase covers
  Implementation of problem 2
Tasks
Task | Estimation (In hours) | Remarks
Schema changes | 2 | 
Business logic changes | 4 | Includes testing as well
Upgrade | 4 | Involves upgrading records to new schema.

## Slide 10: Final version – v1.0
This phase covers
  Scaling of web service
  HA of DB store cluster and hello service
Tasks
Task | Estmation (In hours) | Remarks
Containerize web service | 4 | Dockerfile, change in build and deployment script. Setting up of docker run time etc.
Kubernetes deployment | 4 | Setting up of tainted cluster (using single VM)
Deployment changes | 4 | Creating K8s deployment
Data store cluster | 4 | Configure DB cluster
Load Balancer | 4 | Configure and packaging

## Slide 11: Final Version – Design for HA and Scale
DB Node1
DB Node2
DB Node3
DB Cluster
Hello Service 1
Hello Service 2
Hello Service 3
Load Balancer
Client
K8s Cluster
Multiple Instances of Hello Service
  Deployment script can run ‘n’ instances of hello service, configurable at deployment time.
  ‘n’ can be determined based on expected max. number of concurrent requests coming to the system.
  Use load balancer. This is simple service, round robin scheduling will suffice.
DB cluster – sharding
  To avoid bottleneck in DB, need to determine number of DB servers.
  Sharding can be done by hashing user Ids.

## Slide 12: Thought for next step
Method 1 - Implement the system as proposed by collecting all the required tools.
Method 2 – Implement the system using tools in GCP. Need to check if these tools are available for free.
Both Method 1 and Method 2 are going to take same time for me as there will be learning curve for me to get familiarize with tools in GCP while Method 1 requires more time in implementation.
Should the scope be limited for the project to reduce the time for implementation ? Your thoughts ?